GBOX PLATFORM

GOD ADMIN PLATFORM

IMPLEMENTATION PLAN

Chi Tiet Tung Buoc Trien Khai

He Thong Quan Tri Gbox Chuyen Nghiep

Date: 2026-04-07

Status: APPROVED by Thai Bui

Estimated: 17 files, 8,000-10,000 LOC

CONFIDENTIAL

# TONG QUAN KE HOACH

8 Phases, 38 Steps, 17 files, estimated 8,000-10,000 LOC

| Phase | Noi dung | Steps | Parallel |
| --- | --- | --- | --- |
| 1. Foundation | DB migration, seed, login, layout, auth, server | 6 | 1.3+1.4+1.5 parallel |
| 2. Group A | Dashboard, metrics, health, alerts, activity, AI | 6 | 3 agents parallel |
| 3. Group B | Store list/detail/create/suspend/delete/health/AI | 6 | 2 agents parallel |
| 4. Group C | User list/detail/create/disable/reset/impersonate/AI | 7 | 3 agents parallel |
| 5. Group H | Audit log, logins, suspicious, tokens, AI security | 5 | 2 agents parallel |
| 6. Hierarchy | Admin list, create admin 2, delete admin 2 | 3 | Sequential |
| 7. Skeleton | 7 placeholder pages (D,E,F,G,I,J,K) | 1 | Parallel with Phase 6 |
| 8. Deploy | Commit, push, deploy, migrate, seed, E2E (13 tests) | 4 | Sequential |

# PHASE 1: FOUNDATION (Nen Tang)

Tat ca phases sau deu phu thuoc vao Phase 1. Phai hoan thanh day du truoc khi tiep tuc.

### Step 1.1: DB Migration — is_default_admin column

File: packages/db/src/migrations/002_god_admin.ts

What to do:

- CREATE migration file 002_god_admin.ts

- ALTER TABLE users ADD COLUMN is_default_admin BOOLEAN DEFAULT FALSE

- Add unique partial index: only 1 row can have is_default_admin = true

- Update packages/db/src/schema/tables.ts: add is_default_admin to UserTable

Verify:

- Migration runs without error

- Column exists in users table

- TypeScript compiles

### Step 1.2: Seed Script — Default God Admin

File: apps/god-admin/src/seed/god-admin-seed.ts

What to do:

- Import getDb from @gbox/db, hashPassword from @gbox/core

- Hash password 'Thaimui@99' with bcrypt (12 rounds)

- UPSERT into users: email=buithai3107@gmail.com, name=Thai Bui, role=owner, is_default_admin=true

- ON CONFLICT: update role/status/is_default_admin, keep existing password_hash if not null

- Console log success message

Verify:

- Script runs: npx tsx apps/god-admin/src/seed/god-admin-seed.ts

- User exists in DB with correct fields

- Running again does NOT overwrite existing password

### Step 1.3: Login Page (Public)

File: apps/god-admin/src/pages/login.ts

What to do:

- getLogin(): render dark-theme login form (slate-900 bg, slate-800 card, 400px centered)

- Logo: 'GBOX' bold blue + 'PLATFORM' white, 32px

- Fields: email + password + CSRF hidden input

- Button: blue-500, full width, 'Sign In to God Admin'

- Error display: red text below form

- postLogin(): validate CSRF, rate limit (5/min/IP), find user WHERE role='owner'

- Verify password with bcrypt, create session, set gbox_session cookie

- Audit log: god_admin.login or god_admin.login_failed

- Redirect to /god-admin on success

- getLogout(): delete session, clear cookie, redirect to /god-admin/login

Verify:

- Login page renders at /god-admin/login

- Wrong credentials show error

- Correct credentials redirect to /god-admin

- Logout clears session

### Step 1.4: Layout System (Dark Theme Enterprise)

File: apps/god-admin/src/layouts/god-layout.ts

What to do:

- REWRITE entire layout with dark theme design tokens

- Sidebar 260px: logo, 10 nav groups A-K with SVG icons, 'Admins' section (only if is_default_admin)

- Topbar 56px: page title (left), alert bell + user dropdown + logout (right)

- Main content area with padding 24px

- AI Assistant Panel: collapsible right side (360px), chat input, message history, quick actions

- CSS variables: --god-bg: #0f172a, --god-sidebar: #1e293b, --god-accent: #3b82f6, etc

- JS: sidebar toggle (mobile), user dropdown, AI panel toggle, Ctrl+K shortcut

- Responsive: sidebar collapses on < 768px

Verify:

- Layout renders correctly with all sections

- Sidebar navigation works

- AI panel toggles

- Mobile responsive

### Step 1.5: Auth Middleware Update

File: apps/god-admin/src/middleware/god-auth.ts

What to do:

- Change redirect from /accounts/login to /god-admin/login

- After session validation, query is_default_admin from users table

- Attach to req.godAdmin.user.is_default_admin

- Keep role='owner' check (403 for non-owners)

Verify:

- Unauthenticated requests redirect to /god-admin/login

- Non-owner gets 403

- req.godAdmin has is_default_admin field

### Step 1.6: Server.ts Rewrite

File: apps/god-admin/src/server.ts

What to do:

- Register PUBLIC routes (no middleware): login, logout, health

- Register PROTECTED routes (with godAuth): all 30+ routes from spec

- Import all page modules (login, dashboard, metrics, health, alerts, activity, stores, users, security, admins, skeleton)

- Cookie parser, URL-encoded body parser, JSON body parser

- AI chat endpoint: POST /god-admin/ai/chat

Verify:

- Server starts on port 4324

- /god-admin/login works without auth

- Protected routes require auth

# PHASE 2: GROUP A — TONG QUAN HE THONG (7 chuc nang)

Co the chay 3 agents song song sau khi Phase 1 hoan thanh.

### Step 2.1: A1 Dashboard Tong

File: apps/god-admin/src/pages/dashboard.ts

What to do:

- 8 stat cards (2 rows x 4): Revenue, Orders, Stores, Users, AOV, Conv Rate, Sessions, Uptime

- Period selector: 7d/30d/90d via query param

- Revenue chart (line) + Orders chart (bar) — simple inline SVG

- Top 5 stores by revenue table

- Recent 10 orders table (with store name, customer, status badges)

- Recent 5 users table

- System info card (Node version, memory, uptime)

- 13 parallel DB queries via Promise.all()

- All numbers with % change vs previous period

Verify:

- Dashboard loads with real data

- Period selector changes data

- Tables show correct data

### Step 2.2: A2 Real-time Metrics

File: apps/god-admin/src/pages/metrics.ts

What to do:

- Auto-refresh page (30s interval via JS setInterval + fetch)

- JSON endpoint: GET /god-admin/api/metrics

- Metrics: orders last 60 min (per-minute), active sessions, revenue today vs yesterday

- Last 20 activity entries (live feed)

- Display: live-updating stat cards + sparkline mini-charts

Verify:

- Page auto-refreshes without reload

- Data updates every 30s

### Step 2.3: A3 System Health

File: apps/god-admin/src/pages/health.ts

What to do:

- Server: process.memoryUsage(), os.cpuUsage(), os.totalmem(), os.freemem()

- Disk: child_process exec 'df -h /' on Linux

- DB pool: connection stats from Kysely/pg pool

- Service status: HTTP GET to ports 4321, 4323, 4324, 4325 with timing

- DB metrics: active connections, table sizes estimate

- Display: gauge-style cards + service status table

Verify:

- All 4 service statuses shown

- Memory/CPU values are real

- DB pool info accurate

### Step 2.4: A4 Alert Center

File: apps/god-admin/src/pages/alerts.ts

What to do:

- Aggregate alerts from: low stock products, payment failures (24h), failed logins (>10/hr), inactive stores (0 orders 7d), system thresholds

- Display: card list with severity badge (critical=red, warning=orange, info=blue)

- Each alert: icon, title, description, timestamp, action button

- Sort by severity then timestamp

Verify:

- Alerts appear for known conditions

- Severity badges correct

### Step 2.5: A5 Activity Feed

File: apps/god-admin/src/pages/activity.ts

What to do:

- Query audit_logs JOIN users ORDER BY created_at DESC LIMIT 50

- Display as vertical timeline with action icons

- Auto-format actions to human-readable text

- Filters: action type dropdown, user dropdown, date range

Verify:

- Timeline shows real audit entries

- Filters work correctly

### Step 2.6: A6+A7 AI Platform Advisor + Anomaly Detection

File: apps/god-admin/src/ai/platform-agent.ts

What to do:

- POST /god-admin/ai/chat endpoint

- Accept: { message, context }

- Intent detection via keyword matching (English + Vietnamese)

- 8 AI functions: analyzePlatformRevenue, analyzeStores, analyzeUsers, analyzeOrders, systemHealthCheck, detectAnomalies, generateRecommendations, securityAnalysis

- Each function: query DB, compute metrics, format as rich HTML (stat cards, tables, badges)

- Return: { html, suggested_actions[] }

- Quick action buttons: 'Platform overview', 'Revenue this week', 'Problem stores', etc

- Anomaly detection: orders/hour vs 7d avg (>5x = anomaly), revenue spikes >30%, login spikes

Verify:

- AI responds to 'platform overview'

- AI responds to 'revenue analysis'

- Anomaly detection finds test data

# PHASE 3: GROUP B — QUAN LY STORES (8 chuc nang)

### Step 3.1: B1 Store List

File: apps/god-admin/src/pages/stores.ts — getStores()

What to do:

- Query: shops LEFT JOIN orders (SUM revenue, COUNT orders)

- Search: name/slug/email ilike

- Filters: status dropdown, plan dropdown

- Sort: name, created_at, revenue (via ?sort= param)

- Pagination: 20/page

- Table: store name (link), slug, plan badge, status badge, revenue, order count

- Button: '+ Create Store'

Verify:

- List shows all stores

- Search works

- Filters work

- Pagination works

### Step 3.2: B2 Store Detail

File: apps/god-admin/src/pages/stores.ts — getStoreDetail()

What to do:

- 4 stat cards: revenue, orders, products, customers (for this store)

- Store info card: name, slug, email, phone, address, plan, currency, timezone, dates

- Staff card: user_shops JOIN users (role per user)

- Top 10 products by order quantity

- Recent 10 orders

- Action buttons: [Suspend] [Reactivate] [Delete] with confirm dialogs

Verify:

- Detail shows correct store data

- Staff list accurate

- Actions work

### Step 3.3: B3 Create Store

File: apps/god-admin/src/pages/stores.ts — getCreateStore(), postCreateStore()

What to do:

- Form: name (required), slug (auto-generate from name), email, currency dropdown, timezone dropdown, plan dropdown

- POST: INSERT into shops, audit log: store.created

- Redirect to new store detail page

Verify:

- Store created successfully

- Slug auto-generated

- Appears in store list

### Step 3.4: B4+B5 Suspend / Activate / Delete

File: apps/god-admin/src/pages/stores.ts

What to do:

- postSuspend(): UPDATE shops SET status='suspended', audit log

- postActivate(): UPDATE shops SET status='active', audit log

- postDelete(): confirm dialog (type slug), UPDATE status='deleted', audit log

- Redirect back to store detail (or list if deleted)

Verify:

- Suspend changes status to suspended

- Activate restores to active

- Delete requires slug confirmation

### Step 3.5: B6 Store Health Score

File: apps/god-admin/src/pages/stores.ts — getStoreHealth()

What to do:

- Score 0-100, 5 categories (20 pts each):

- Products (20): count, images, descriptions

- Orders (20): last 7 days count

- Customers (20): returning %, marketing opt-in %

- Content (20): about page, shipping policy, refund policy

- Technical (20): domain, shipping zones, complete settings

- Display: score circle + breakdown bars + text recommendations

Verify:

- Score calculated correctly

- Breakdown shows per-category

### Step 3.6: B7+B8 AI Store Analyst + Recommendations

File: (via platform-agent.ts AI chat)

What to do:

- User asks: 'Analyze store Fashion Hub' or 'Phan tich store XYZ'

- AI queries store-specific data: revenue, orders, products, customers

- Generates analysis with performance metrics + top issues + recommendations

- Recommendations: actionable items like 'add product images', 'set up shipping zones'

Verify:

- AI responds with store-specific analysis

# PHASE 4: GROUP C — QUAN LY USERS (8 chuc nang)

### Step 4.1: C1 User List

File: apps/god-admin/src/pages/users.ts — getUsers()

What to do:

- Query: users LEFT JOIN user_shops (count), LEFT JOIN sessions (last login)

- Search: email/name ilike

- Filters: role dropdown, status dropdown

- Pagination: 20/page

- Table: email, name, role badge (gold for owner), status badge, store count, last login

- Crown icon for is_default_admin

- Button: '+ Create User'

Verify:

- List shows all users

- God Admin highlighted

- Search/filters work

### Step 4.2: C2 User Detail

File: apps/god-admin/src/pages/users.ts — getUserDetail()

What to do:

- Profile card: all user fields

- Stores card: user_shops JOIN shops (role per store)

- Active sessions table (last 10)

- Audit log entries (last 20)

- Actions: [Disable] [Enable] [Reset Password] [Impersonate]

- Default God Admin: show 'Protected' instead of action buttons

Verify:

- Detail shows correct user data

- Default admin is protected

### Step 4.3: C3 Create User

File: apps/god-admin/src/pages/users.ts — getCreateUser(), postCreateUser()

What to do:

- Form: email, name, role (staff/admin), password (manual or auto-generate)

- POST: hash password with bcrypt, INSERT users, audit log: user.created

- Redirect to user detail

Verify:

- User created successfully

- Password hashed with bcrypt

### Step 4.4: C4 Disable / Enable (with God Admin protection)

File: apps/god-admin/src/pages/users.ts

What to do:

- postDisable(): check NOT is_default_admin, UPDATE status='disabled', kill all sessions, audit log

- postEnable(): UPDATE status='active', audit log

- God Admin 2 (role=owner, is_default_admin=false): CAN be disabled by Default only

- Default God Admin: CANNOT be disabled by anyone

Verify:

- Regular user can be disabled

- Default admin cannot be disabled

- Sessions killed on disable

### Step 4.5: C5 Reset Password

File: apps/god-admin/src/pages/users.ts — postResetPassword()

What to do:

- Generate random 16-char alphanumeric password

- Hash with bcrypt (12 rounds)

- UPDATE users SET password_hash

- Kill all sessions for that user

- Display new password ONCE in success flash message

- Audit log: user.password_reset

Verify:

- Password changed

- Old sessions invalidated

- New password shown once

### Step 4.6: C6 Impersonate (Default God Admin Only)

File: apps/god-admin/src/pages/users.ts — postImpersonate()

What to do:

- ONLY if req.godAdmin.user.is_default_admin === true

- Cannot impersonate other God Admins (role='owner')

- Create NEW session for target user with 1-hour expiry

- Set gbox_session cookie with new session token

- Audit log: user.impersonated { by: god_admin_id, target: user_id }

- Redirect to /accounts/stores (as that user)

Verify:

- Default admin can impersonate regular user

- Non-default admin cannot impersonate

- Audit log recorded

### Step 4.7: C7+C8 AI User Segmentation + Churn Prediction

File: (via platform-agent.ts AI chat)

What to do:

- Segmentation: VIP (>$10K/mo), At-risk (dropped 30%), New (<7d), Inactive (>30d no login)

- Churn prediction: analyze login frequency, order volume, revenue trend per user

- Generate risk score 0-100 with explanation

Verify:

- AI responds with user segments

- Churn prediction with reasoning

# PHASE 5: GROUP H — BAO MAT & AUDIT (6 chuc nang)

### Step 5.1: H1 Audit Log Viewer

File: apps/god-admin/src/pages/security.ts — getAuditLog()

What to do:

- Query: audit_logs JOIN users ORDER BY created_at DESC

- Filters: action dropdown (distinct actions), user_id, date range (from/to)

- Pagination: 50/page

- Table: timestamp, user email, action, resource_type:resource_id, IP, expandable details

- Color code by type: green=create, blue=update, red=delete, yellow=auth

Verify:

- Audit log shows real entries

- Filters work

- Pagination works

### Step 5.2: H2 Login History

File: apps/god-admin/src/pages/security.ts — getLoginHistory()

What to do:

- Query: audit_logs WHERE action LIKE '%login%'

- Table: timestamp, email, action (success/fail), IP, user_agent

- Failed logins highlighted red

- Group-by-IP summary: show count of attempts per IP address

Verify:

- Login successes and failures shown

- Failed attempts red

### Step 5.3: H3 Suspicious Activity Detection

File: apps/god-admin/src/pages/security.ts — getSuspicious()

What to do:

- Auto-detect: IPs with >10 failed logins/hour

- Users with login from >3 different IPs in 1 hour

- Bulk operations: >50 write actions in 1 hour by single user

- Display: alert cards with severity, explanation, recommended action

Verify:

- Suspicious patterns detected from test data

### Step 5.4: H4 API Token Management

File: apps/god-admin/src/pages/security.ts — getTokens(), postCreateToken(), postRevokeToken()

What to do:

- List: api_tokens JOIN users, shops

- Table: label, user email, shop name, scopes, last_used, created_at

- Create form: select user, select shop, label, scopes checkboxes

- Revoke button: DELETE api_tokens, audit log: token.revoked

Verify:

- Token list shows real tokens

- Create works

- Revoke works

### Step 5.5: H5+H6 AI Security Monitor + Compliance Checker

File: (via platform-agent.ts AI chat)

What to do:

- Security: analyze failed login patterns, IP activity, session anomalies

- Compliance: check stores for Privacy Policy, Terms, verified emails, tax settings

- Generate reports with findings + recommendations

Verify:

- AI responds to 'security check'

- AI responds to 'compliance check'

# PHASE 6: GOD ADMIN HIERARCHY

### Step 6.1: Admins Page — List God Admins

File: apps/god-admin/src/pages/admins.ts — getAdmins()

What to do:

- ONLY VISIBLE if req.godAdmin.user.is_default_admin === true

- Query: users WHERE role = 'owner'

- Table: email, name, is_default badge (crown), created_at

- Default: 'Default God Admin — Cannot be removed'

- God Admin 2: [Delete] button with confirm

- Button: '+ Create God Admin'

Verify:

- List shows all god admins

- Default marked with crown

- Only default can access this page

### Step 6.2: Create God Admin 2

File: apps/god-admin/src/pages/admins.ts — postCreateAdmin()

What to do:

- ONLY if is_default_admin

- Form: email, name, password

- POST: hash password, INSERT users with role='owner', is_default_admin=false

- Audit log: god_admin.created

- Redirect to admins list

Verify:

- New god admin created

- Can login at /god-admin/login

- Has full access

### Step 6.3: Delete God Admin 2

File: apps/god-admin/src/pages/admins.ts — postDeleteAdmin()

What to do:

- ONLY if is_default_admin

- Cannot delete self (is_default_admin = true check)

- Confirm dialog required

- DELETE users WHERE id AND role='owner' AND is_default_admin = false

- Kill all sessions for deleted admin

- Audit log: god_admin.deleted

Verify:

- God Admin 2 deleted

- Sessions killed

- Default cannot be deleted

# PHASE 7: SKELETON UI (Groups D,E,F,G,I,J,K)

### Step 7.1: 7 Placeholder Pages

File: apps/god-admin/src/pages/skeleton.ts

What to do:

- Export one function per placeholder group

- Each uses godLayout with correct activePage/activeGroup

- Content: professional 'Coming Soon' card with group icon + title + description

- Groups: Orders (D), Fulfillment (E), Finance (F), Staff & AI (G), Content (I), Config (J), Developer (K)

- Also sub-pages: order analytics, transactions, campaigns, webhooks, apps

Verify:

- All 13 skeleton routes return 200

- Correct sidebar item highlighted

# PHASE 8: DEPLOY & TEST

### Step 8.1: Commit & Push

What to do:

- git add apps/god-admin/ packages/db/

- git commit with descriptive message

- git push origin master && git push org master

### Step 8.2: Deploy to Server

What to do:

- SSH to 192.168.1.13 as botesty

- cd /home/botesty/gbox-platform && git pull origin master

- pm2 restart gbox-god-admin

### Step 8.3: Run Migration + Seed

What to do:

- npx tsx packages/db/src/migrations/run.ts (migration 002)

- npx tsx apps/god-admin/src/seed/god-admin-seed.ts

- Verify: user buithai3107@gmail.com exists with role=owner, is_default_admin=true

### Step 8.4: E2E Test (13 tests)

What to do:

- Test 1: GET /god-admin/login → 200

- Test 2: GET /god-admin → 302 to /god-admin/login (no auth)

- Test 3: POST /god-admin/login (default creds) → 302 to /god-admin

- Test 4: GET /god-admin → 200, contains 'Dashboard'

- Test 5: Group A pages (metrics, health, alerts, activity) → 200

- Test 6: Group B pages (stores, stores/:id) → 200

- Test 7: Group C pages (users, users/:id) → 200

- Test 8: Group H pages (security, logins, suspicious, tokens) → 200

- Test 9: God Admin hierarchy (admins) → 200

- Test 10: All skeleton pages → 200

- Test 11: AI chat → 200 + html response

- Test 12: Logout → 302 to /god-admin/login

- Test 13: Non-owner login → rejected

Verify:

- All 13 tests pass ✔

# FILE DELIVERABLES

Tong cong 17 files:

MODIFIED (2 files):

- packages/db/src/schema/tables.ts — Add is_default_admin to UserTable

- packages/db/src/migrations/run.ts — Register migration 002

NEW (15 files):

- packages/db/src/migrations/002_god_admin.ts — Migration

- apps/god-admin/src/seed/god-admin-seed.ts — Seed script

- apps/god-admin/src/pages/login.ts — Login page

- apps/god-admin/src/pages/dashboard.ts — A1 Dashboard (rewrite)

- apps/god-admin/src/pages/metrics.ts — A2 Real-time metrics

- apps/god-admin/src/pages/health.ts — A3 System health

- apps/god-admin/src/pages/alerts.ts — A4 Alert center

- apps/god-admin/src/pages/activity.ts — A5 Activity feed

- apps/god-admin/src/pages/stores.ts — B1-B6 Stores (rewrite)

- apps/god-admin/src/pages/users.ts — C1-C6 Users (rewrite)

- apps/god-admin/src/pages/security.ts — H1-H4 Security (rewrite)

- apps/god-admin/src/pages/admins.ts — God Admin hierarchy

- apps/god-admin/src/pages/skeleton.ts — Placeholder pages

- apps/god-admin/src/ai/platform-agent.ts — AI advisor

- apps/god-admin/src/layouts/god-layout.ts — Layout (rewrite)

- apps/god-admin/src/middleware/god-auth.ts — Auth middleware (update)

- apps/god-admin/src/server.ts — Server (rewrite)

PLAN APPROVED — READY TO BUILD